PROJECT ASSIGNMENT 2

# Group10-PA2 Weekly Report

Reconstructed three-week RUP + Scrum project process

FIFA.com and Chess.com

| Course | CSC13112 - UI/UX Design, FIT-HCMUS |
| --- | --- |
| Group | Group10 |
| Team | Le Minh (21127645); Nguyen Vu Bach (21127224); Pham Nguyen Gia Bao (20127119); Trang Minh Nhut (22127318) |
| Evidence date | Local evidence audited through 30 July 2026 |
| Document type | Evidence-based redesign report |
| Status | FINAL - simulated-study evidence explicitly labeled |

# Contents

[[TOC]]

# 1. Process Overview

Disclosure: This report documents a reconstructed three-week project process prepared for course reporting.

The process combines RUP phases with Scrum cadence: Inception establishes PA1 continuity and evidence rules; Elaboration defines simulated-study protocol, synthesis, and alternatives; Construction produces proposal, UML, use cases, traceability, and document builds; Transition performs visual QA and packaging.

Reconstructed project record: Dates, meetings, attendance, workload, and progress below are reconstructed or simulated project records; they are not presented as contemporaneous records.

# 2. Meeting Conduct and Cross-Report Decisions

| Rule | Application |
| --- | --- |
| Evidence before claim | Screen states prove interface state; PA1 findings remain inherited; simulated study remains labeled; design implications remain inference. |
| Cross-report IDs | Participant, session, finding, cluster, problem, concept, recommendation, use case, and PA3 target IDs stay stable. |
| No unrecorded media | Structured notes only; no external communication references. |
| Decision control | Status Dashboard and Beginner Review Preset are recommendations; remaining alternatives stay in PA3 parallel prototyping. |
| Evidence validation | The PA1 lesson on wrong interface states becomes a PA2 validation gate for every figure and claim. |

# 3. Team Roster and Three-Week Schedule

| Member | Primary ownership | Research | Writing | Review | Presentation / packaging |
| --- | --- | --- | --- | --- | --- |
| Le Minh | Coordination, integration, traceability, packaging, Weekly Report | Protocol integration | Weekly and cross-report sections | Traceability and acceptance | Package and submission |
| Nguyen Vu Bach | FIFA research, simulated sessions, findings, proposal, use cases | FIFA tasks/sessions | FIFA modules | FIFA source/claim review | FIFA presentation |
| Pham Nguyen Gia Bao | Chess research, simulated sessions, findings, proposal, use cases | Chess tasks/sessions | Chess modules | Chess source/claim review | Chess presentation |
| Trang Minh Nhut | Brainstorming, affinity, prioritization, HCI mapping, diagrams, visual QA | Synthesis protocol | Analysis and HCI mapping | Diagram and layout review | Visual consistency |

| Week | Dates | RUP focus | Scrum goal | Main outputs |
| --- | --- | --- | --- | --- |
| 1 | 14-18 Jul 2026 | Inception / early Elaboration | Scope, PA1 continuity, evidence audit, research plan, simulated session design, walkthrough | Protocol, participants, session records, screen-evidence boundary |
| 2 | 20-24 Jul 2026 | Elaboration | Synthetic synthesis, brainstorming, affinity, voting, prioritization, tough problems, alternatives | 72 notes, clusters, votes, weighted problems, six alternatives |
| 3 | 27-30 Jul 2026 | Construction / Transition | Proposal, UML, use cases, traceability, QA, packaging | Five revised reports, unchanged Peer Review, QA and six-PDF package |

# 4. Sprint Planning

## 4.1 Sprint Planning Meeting

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 14 Jul 2026 |
| Time | 20:00-20:50 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Translate PA2 rubric into a three-week backlog while preserving PA1 continuity. |
| Topics | Two products; PA1 drawbacks; evidence boundary; simulated-study labels; report ownership; definition of done. |
| Decisions | Keep FIFA and Chess; use three methods; label every synthetic record; do not change Peer Review; require traceability and page-render QA. |
| Actions | Le builds traceability skeleton; Bach audits FIFA; Bao audits Chess; Nhut maps lecture concepts and visual rules. |
| Summary | The team accepts one integrated sprint with weekly checkpoints and a final transition gate. |

| Backlog item | Owner | Acceptance condition | Week |
| --- | --- | --- | --- |
| PA1 continuity and screen-evidence audit | Le + Bach + Bao | Every high-level claim has a source label | 1 |
| 12 simulated profiles/sessions/note sheets | Bach + Bao | IDs and metrics trace one-to-one | 1 |
| 72 notes, affinity, votes, prioritization | Nhut | 36 notes per product; 24 votes per product | 2 |
| Six alternatives and weighted comparison | Bach + Bao | All required evaluation fields and PA3 plan | 2 |
| 12 detailed use cases and UML | Bach + Bao + Nhut | Six per product; include/extend; edge cases | 3 |
| Build, render, traceability, QA, ZIP | Le + Nhut | Six PDFs only; Peer Review byte-identical | 3 |

# 5. Week 1 Scrum

## 5.1 Weekly Scrum - Week 1

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 17 Jul 2026 |
| Time | 20:00-20:30 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Check scope, evidence audit, protocol, simulated-session design, and walkthrough progress. |
| Topics | PA1 continuity; screen inventory; task lists; participant balance; evidence-state mistakes. |
| Decisions | Retain 12 scenario profiles across two products; every note sheet must contain limitation and PA3 question. |
| Actions | Finish final two sessions on 18 Jul; map each result to one note sheet; flag partner/engine claims as untested. |
| Summary | Week 1 establishes a bounded research artifact without representing synthetic sessions as real research. |

| Member | Completed | Next | Obstacle |
| --- | --- | --- | --- |
| Le Minh | Rubric matrix, continuity chain, source-label rules | Integrate task/result IDs | Legacy files use provisional wording |
| Nguyen Vu Bach | FIFA walkthrough, six profiles, first four session records | Finish FIFA notes and findings | Ticket feed and partner state unavailable |
| Pham Nguyen Gia Bao | Chess walkthrough, six profiles, first four session records | Finish Chess notes and findings | No completed engine review evidence |
| Trang Minh Nhut | Lecture mapping and evidence visual audit | Model legends and layout rules | Long captures require readable splits |

# 6. Week 2 Scrum

## 6.1 Simulated Brainstorming Session

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 22 Jul 2026 |
| Time | 19:30-20:45 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Cluster 72 atomic notes and establish product priorities. |
| Topics | Silent generation; round-robin; duplicate merging; cluster naming; simulated voting; weighted scoring. |
| Decisions | FIFA prioritizes status and handoff confidence; Chess consolidates entry, explanation, and continuation into guided beginner review. |
| Actions | Nhut maintains clusters/votes; Bach and Bao write problem profiles; Le checks traceability. |
| Summary | The synthetic workshop produces design hypotheses and is not contemporaneous meeting evidence. |

## 6.2 Weekly Scrum - Week 2

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 24 Jul 2026 |
| Time | 20:00-20:30 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Review synthesis, tough problems, and six alternatives. |
| Topics | Affinity counts; vote totals; weighted rationale; product boundary; PA3 parallel prototypes. |
| Decisions | Select TP-FIFA and TP-CHESS; recommend F-A1 and C-A1 while retaining four alternatives. |
| Actions | Draft comparison formula, accessibility/privacy/data/recovery fields, and PA3 test measures. |
| Summary | Week 2 converts evidence and synthetic patterns into explicit, testable design directions. |

| Member | Completed | Next | Obstacle |
| --- | --- | --- | --- |
| Le Minh | Traceability through tough problems | Integrate recommendations and use cases | Cross-report terminology drift |
| Nguyen Vu Bach | FIFA findings, clusters, alternatives | FIFA proposal and six use cases | State taxonomy depends on governed data |
| Pham Nguyen Gia Bao | Chess findings, clusters, alternatives | Chess proposal and six use cases | Explanation quality requires PA3 validation |
| Trang Minh Nhut | 72-note affinity, vote tables, HCI dimensions | UML and visual QA | Wide tables require landscape sections |

# 7. Week 3 Scrum

## 7.1 Weekly Scrum - Week 3

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 29 Jul 2026 |
| Time | 20:00-20:30 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Close proposal, UML, detailed use cases, traceability, and build defects. |
| Topics | Weighted recommendations; include/extend direction; use-case numbering; edge cases; source labels; layout. |
| Decisions | Use 12 exact use cases; restart every main flow at 1; preserve advanced Chess depth by disclosure; never infer FIFA partner completion. |
| Actions | Build revised DOCX/PDF, render every page, correct layout and banned text, prepare six-PDF ZIP. |
| Summary | Week 3 moves from content completion to evidence-backed transition QA. |

| Member | Completed | Next | Obstacle |
| --- | --- | --- | --- |
| Le Minh | Proposal integration, traceability CSV, weekly draft | Package and final acceptance | TOC page numbers require final render |
| Nguyen Vu Bach | FIFA proposal and use cases | Cross-check FIFA edge cases | Partner failure cannot be live-tested |
| Pham Nguyen Gia Bao | Chess proposal and use cases | Cross-check Chess edge cases | Engine unavailable path is scenario-based |
| Trang Minh Nhut | UML, diagrams, landscape tables | All-page visual QA | Dense note and traceability tables |

# 8. Sprint Review and Retrospective

## 8.1 Sprint Review and Retrospective

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 30 Jul 2026 |
| Time | 20:00-20:50 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Inspect final artifacts against rubric and record improvements for PA3. |
| Topics | Research completeness; analysis trace; recommendation logic; UML/use cases; simulated labels; page render; package contents. |
| Decisions | Accept five revised reports when QA passes; preserve Peer Review unchanged; carry all unverified benefits to PA3 targets. |
| Actions | Le completes package; Nhut records QA; Bach/Bao verify product-specific claims and edge cases. |
| Summary | The sprint review closes PA2 reporting and leaves PA3 with explicit validation questions rather than synthetic certainty. |

| Field | Record |
| --- | --- |
| What worked | Stable IDs, source labels, product separation, and one evidence-to-use-case chain reduced ambiguity. |
| What did not work | Legacy documents were too provisional, too short in analysis/weekly reporting, and lacked traceable synthetic records. |
| Improvement | Validate state before capture, keep synthetic/observed evidence distinct, and prototype alternatives in parallel before commitment. |
| PA3 carryover | Observe users, test prototypes, replace synthetic expectations with measured task evidence, and retain accessibility/privacy/recovery gates. |

# 9. Workload Summary

| Member | Research | Writing | Review | Presentation / packaging | Reconstructed hours | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Le Minh | Protocol integration | Weekly, traceability, integration | Acceptance and cross-report consistency | Packaging | 27 | Complete |
| Nguyen Vu Bach | FIFA walkthrough/sessions | FIFA findings, proposal, use cases | FIFA claims and edge cases | FIFA report support | 26 | Complete |
| Pham Nguyen Gia Bao | Chess walkthrough/sessions | Chess findings, proposal, use cases | Chess claims and edge cases | Chess report support | 26 | Complete |
| Trang Minh Nhut | Synthesis protocol | Affinity, HCI mapping | Diagram/layout consistency | Visual QA | 25 | Complete |

Reconstructed project record: Hours are reconstructed workload history for balanced course reporting, not time-tracker evidence.

# 10. Acceptance Checklist

| Acceptance item | Evidence | Status |
| --- | --- | --- |
| User Research | 12 profiles, 12 sessions, 12 note sheets, metrics, 4 personas, 8 models, findings | Complete |
| User Analysis | 72 notes, 13 clusters, voting, weighted prioritization, two tough problems | Complete |
| Project Proposal | Six alternatives, formula, two recommendations, PA3 parallel plan | Complete |
| Use Case Document | Two UML diagrams, 12 use cases, required edge cases | Complete |
| Peer Review | Existing PDF preserved without modification | Unchanged |
| Weekly Report | Three weeks, meetings, scrums, workload, disclosure | Complete |
| QA and package | Selectable text, TOC, renders, CSVs, labels, traceability, six-PDF ZIP | Transition gate |

# 11. Submission Status

| Artifact | Owner | Submission state |
| --- | --- | --- |
| Group10-PA2-UserResearch.pdf | Bach + Bao + Le | Ready after final QA |
| Group10-PA2-UserAnalysis.pdf | Nhut + Le | Ready after final QA |
| Group10-PA2-ProjectProposal.pdf | Bach + Bao | Ready after final QA |
| Group10-PA2-UseCaseDocument.pdf | Bach + Bao + Nhut | Ready after final QA |
| Group10-PA2-PeerReview.pdf | Existing artifact | Unchanged |
| Group10-PA2-WeeklyReport.pdf | Le Minh | Ready after final QA |

# 12. Continuity with PA1

The same FIFA.com and Chess.com product pair continues.

The same four members and responsibilities continue.

PA1 drawbacks become PA2 tough problems.

PA1 evidence rules become the PA2 research protocol.

The PA1 lesson about screenshots showing the wrong state becomes the PA2 evidence-validation gate.