PROJECT ASSIGNMENT 2

# Group10-PA2 Weekly Report

FIFA.com and Chess.com

| Course | CSC13112 - UI/UX Design, FIT-HCMUS |
| --- | --- |
| Group | Group10 |
| Team | Le Minh (21127645); Nguyen Vu Bach (21127224); Pham Nguyen Gia Bao (20127119); Trang Minh Nhut (22127318) |

# Contents

1. Process Overview  —  3

2. Meeting Conduct and Cross-Report Decisions  —  3

3. Team Roster and Three-Week Schedule  —  4

4. Sprint Planning  —  5

4.1 Sprint Planning Meeting  —  5

5. Week 1 Scrum  —  6

5.1 Weekly Scrum - Week 1  —  6

6. Week 2 Scrum  —  7

6.1 Simulated Brainstorming Session  —  7

6.2 Weekly Scrum - Week 2  —  8

7. Week 3 Scrum  —  9

7.1 Weekly Scrum - Week 3  —  9

8. Sprint Review and Retrospective  —  11

8.1 Sprint Review and Retrospective  —  11

9. Workload Summary  —  12

10. Acceptance Checklist  —  13

11. Submission Status  —  13

12. Continuity with PA1  —  14

13. RUP + Scrum Process Flow  —  14

14. Cross-report Lessons Applied  —  15

# 1. Process Overview

Disclosure: This report documents a reconstructed three-week project process prepared for course reporting.

The process combines RUP phases with Scrum cadence: Inception establishes PA1 continuity and evidence rules; Elaboration defines simulated-study protocol, synthesis, and alternatives; Construction produces proposal, UML, use cases, traceability, and document builds; Transition performs visual QA and packaging.

Reconstructed project record: Dates, meetings, attendance, workload, and progress below are reconstructed or simulated project records; they are not presented as contemporaneous records.

# 2. Meeting Conduct and Cross-Report Decisions

| Rule | Application |
| --- | --- |
| Evidence before claim | Screen states prove interface state; PA1 findings remain inherited; simulated study remains labeled; design implications remain inference. |
| Cross-report IDs | Participant, session, finding, cluster, problem, concept, recommendation, use case, and PA3 target IDs stay stable. |
| No unrecorded media | Structured notes only; no external communication references. |
| Decision control | Status Dashboard and Beginner Review Preset are recommendations; remaining alternatives stay in PA3 parallel prototyping. |
| Evidence validation | The PA1 lesson on wrong interface states becomes a PA2 validation gate for every figure and claim. |

# 3. Team Roster and Three-Week Schedule

| Member | Primary ownership | Research | Writing |  | Review | Presentation / packaging |
| --- | --- | --- | --- | --- | --- | --- |
| Le Minh | Coordination, integration, traceability, packaging, Weekly Report | Protocol integration | Weekly and cross-report sections |  | Traceability and acceptance | Presentation and submission packaging |
| Nguyen Vu Bach | FIFA research, simulated sessions, findings, proposal, use cases | FIFA tasks/sessions | FIFA modules |  | FIFA source/claim review | FIFA presentation |
| Pham Nguyen Gia Bao | Chess research, simulated sessions, findings, proposal, use cases | Chess tasks/sessions | Chess modules |  | Chess source/claim review | Chess presentation |
| Trang Minh Nhut | Brainstorming, affinity, prioritization, HCI mapping, diagrams, visual QA | Synthesis protocol | Analysis and HCI mapping |  | Diagram and layout review | Visual consistency |
| Week | Dates | RUP focus |  | Scrum goal |  | Main outputs |
| 1 | 14-18 Jul 2026 | Inception / early Elaboration |  | Scope, PA1 continuity, evidence audit, research plan, simulated session design, walkthrough |  | Protocol, participants, session records, screen-evidence boundary |
| 2 | 20-24 Jul 2026 | Elaboration |  | Synthetic synthesis, brainstorming, affinity, voting, prioritization, tough problems, alternatives |  | 72 notes, clusters, votes, weighted problems, six alternatives |
| 3 | 27-30 Jul 2026 | Construction / Transition |  | Proposal, UML, use cases, traceability, QA, packaging |  | Five revised DOCX reports and DOCX-only QA records |

# 4. Sprint Planning

## 4.1 Sprint Planning Meeting

| Field |  | Record |  |
| --- | --- | --- | --- |
| Record type |  | Reconstructed project record / Simulated meeting record |  |
| Date |  | 14 Jul 2026 |  |
| Time |  | 20:00-20:50 |  |
| Present |  | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |  |
| Absent |  | None |  |
| Objective |  | Translate PA2 rubric into a three-week backlog while preserving PA1 continuity. |  |
| Topics |  | Two products; PA1 drawbacks; evidence boundary; simulated-study labels; report ownership; definition of done. |  |
| Decisions |  | Keep FIFA and Chess; use three methods; label every synthetic record; label Peer Review as internal/simulated design QA; require traceability and page-render QA. |  |
| Actions |  | Le builds traceability skeleton; Bach audits FIFA; Bao audits Chess; Nhut maps lecture concepts and visual rules. |  |
| Summary |  | The team accepts one integrated sprint with weekly checkpoints and a final transition gate. |  |
| Backlog item | Owner | Acceptance condition | Week |
| PA1 continuity and screen-evidence audit | Le + Bach + Bao | Every high-level claim has a source label | 1 |
| 12 simulated profiles/sessions/note sheets | Bach + Bao | IDs and metrics trace one-to-one | 1 |
| 72 notes, affinity, votes, prioritization | Nhut | 36 notes per product; 24 votes per product | 2 |
| Six alternatives and weighted comparison | Bach + Bao | All required evaluation fields and PA3 plan | 2 |
| 12 detailed use cases and UML | Bach + Bao + Nhut | Six per product; include/extend; edge cases | 3 |
| Build, traceability, DOCX render QA, and submission review | Le + Nhut | Five DOCX files only; each opens and passes the DOCX checklist | 3 |

# 5. Week 1 Scrum

## 5.1 Weekly Scrum - Week 1

| Field |  | Record |  |
| --- | --- | --- | --- |
| Record type |  | Reconstructed project record / Simulated meeting record |  |
| Date |  | 17 Jul 2026 |  |
| Time |  | 20:00-20:30 |  |
| Present |  | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |  |
| Absent |  | None |  |
| Objective |  | Check scope, evidence audit, protocol, simulated-session design, and walkthrough progress. |  |
| Topics |  | PA1 continuity; screen inventory; task lists; participant balance; evidence-state mistakes. |  |
| Decisions |  | Retain 12 scenario profiles across two products; every note sheet must contain limitation and PA3 question. |  |
| Actions |  | Finish final two sessions on 18 Jul; map each result to one note sheet; flag partner/engine claims as untested. |  |
| Summary |  | Week 1 establishes a bounded research artifact without representing synthetic sessions as real research. |  |
| Member | Completed | Next | Obstacle |
| Le Minh | Rubric matrix, continuity chain, source-label rules | Integrate task/result IDs | Legacy files use provisional wording |
| Nguyen Vu Bach | FIFA walkthrough, six profiles, first four session records | Finish FIFA notes and findings | Ticket feed and partner state unavailable |
| Pham Nguyen Gia Bao | Chess walkthrough, six profiles, first four session records | Finish Chess notes and findings | No completed engine review evidence |
| Trang Minh Nhut | Lecture mapping and evidence visual audit | Model legends and layout rules | Long captures require readable splits |

# 6. Week 2 Scrum

## 6.1 Simulated Brainstorming Session

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 22 Jul 2026 |
| Time | 19:30-20:45 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Cluster 72 atomic notes and establish product priorities. |
| Topics | Silent generation; round-robin; duplicate merging; cluster naming; simulated voting; weighted scoring. |
| Decisions | FIFA prioritizes status and handoff confidence; Chess consolidates entry, explanation, and continuation into guided beginner review. |
| Actions | Nhut maintains clusters/votes; Bach and Bao write problem profiles; Le checks traceability. |
| Summary | The synthetic workshop produces design hypotheses and is not contemporaneous meeting evidence. |

## 6.2 Weekly Scrum - Week 2

| Field |  | Record |  |
| --- | --- | --- | --- |
| Record type |  | Reconstructed project record / Simulated meeting record |  |
| Date |  | 24 Jul 2026 |  |
| Time |  | 20:00-20:30 |  |
| Present |  | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |  |
| Absent |  | None |  |
| Objective |  | Review synthesis, tough problems, and six alternatives. |  |
| Topics |  | Affinity counts; vote totals; weighted rationale; product boundary; PA3 parallel prototypes. |  |
| Decisions |  | Select TP-FIFA and TP-CHESS; recommend F-A1 and C-A1 while retaining four alternatives. |  |
| Actions |  | Draft comparison formula, accessibility/privacy/data/recovery fields, and PA3 test measures. |  |
| Summary |  | Week 2 converts evidence and synthetic patterns into explicit, testable design directions. |  |
| Member | Completed | Next | Obstacle |
| Le Minh | Traceability through tough problems | Integrate recommendations and use cases | Cross-report terminology drift |
| Nguyen Vu Bach | FIFA findings, clusters, alternatives | FIFA proposal and six use cases | State taxonomy depends on governed data |
| Pham Nguyen Gia Bao | Chess findings, clusters, alternatives | Chess proposal and six use cases | Explanation quality requires PA3 validation |
| Trang Minh Nhut | 72-note affinity, vote tables, HCI dimensions | UML and visual QA | Wide tables require landscape sections |

# 7. Week 3 Scrum

## 7.1 Weekly Scrum - Week 3

| Field |  | Record |  |
| --- | --- | --- | --- |
| Record type |  | Reconstructed project record / Simulated meeting record |  |
| Date |  | 29 Jul 2026 |  |
| Time |  | 20:00-20:30 |  |
| Present |  | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |  |
| Absent |  | None |  |
| Objective |  | Close proposal, UML, detailed use cases, traceability, and build defects. |  |
| Topics |  | Weighted recommendations; include/extend direction; use-case numbering; edge cases; source labels; layout. |  |
| Decisions |  | Use 12 exact use cases; restart every main flow at 1; preserve advanced Chess depth by disclosure; never infer FIFA partner completion. |  |
| Actions |  | Build the five revised DOCX files, inspect every rendered DOCX page, and correct layout or banned text. |  |
| Summary |  | Week 3 moves from content completion to evidence-backed transition QA. |  |
| Member | Completed | Next | Obstacle |
| Le Minh | Proposal integration, traceability CSV, weekly draft | DOCX set and final acceptance | TOC fields require a final DOCX update |
| Nguyen Vu Bach | FIFA proposal and use cases | Cross-check FIFA edge cases | Partner failure cannot be live-tested |
| Pham Nguyen Gia Bao | Chess proposal and use cases | Cross-check Chess edge cases | Engine unavailable path is scenario-based |
| Trang Minh Nhut | UML, diagrams, landscape tables | All-page visual QA | Dense note and traceability tables |

# 8. Sprint Review and Retrospective

## 8.1 Sprint Review and Retrospective

| Field | Record |
| --- | --- |
| Record type | Reconstructed project record / Simulated meeting record |
| Date | 30 Jul 2026 |
| Time | 20:00-20:50 |
| Present | Le Minh; Nguyen Vu Bach; Pham Nguyen Gia Bao; Trang Minh Nhut |
| Absent | None |
| Objective | Inspect final artifacts against rubric and record improvements for PA3. |
| Topics | Research completeness; analysis trace; recommendation logic; UML/use cases; simulated labels; DOCX page render and acceptance checklist. |
| Decisions | Accept five revised reports when QA passes; publish Peer Review as internal/simulated design QA; carry all unverified benefits to PA3 targets. |
| Actions | Le completes the five-document set; Nhut records DOCX QA; Bach and Bao verify product-specific claims and edge cases. |
| Summary | The sprint review closes the five PA2 reports and leaves PA3 with explicit validation questions rather than synthetic certainty. |
| Field | Record |
| What went well | Stable IDs, source labels, and separate FIFA/Chess traces reduced ambiguity. |
| What went wrong | Some screenshots captured the wrong state, and long mobile pages became unreadable when reduced. |
| Problems encountered | Ticket and partner states changed; Chess analysis had several entry paths; affinity notes and use cases became dense. |
| Causes | Time-sensitive services, different mobile/desktop ordering, repeated terminology, and tables that tried to carry too much detail. |
| What we changed | We split long captures, moved raw records to appendices, separated empty/error/validation states, and gave each use case a unique visual. |
| Lessons learned | Validate the visible state before capture, preserve context during recovery, and split information at decision boundaries. |
| Actions for PA3 | Test the Concierge branches and Beginner Review with representative users; measure interpretation, recovery, and continuation. |

# 9. Workload Summary

Balanced contribution across four members

| Member | Research | Writing | Review | Presentation / packaging |
| --- | --- | --- | --- | --- |
| Le Minh | Protocol integration | Weekly report, traceability, integration | Acceptance and cross-report consistency | Submission structure and packaging |
| Nguyen Vu Bach | FIFA walkthrough and sessions | FIFA findings, proposal, and use cases | FIFA claims and edge cases | FIFA presentation support |
| Pham Nguyen Gia Bao | Chess walkthrough and sessions | Chess findings, proposal, and use cases | Chess claims and edge cases | Chess presentation support |
| Trang Minh Nhut | Synthesis protocol | Affinity and HCI mapping | Diagram and layout consistency | Visual QA and presentation consistency |

# 10. Acceptance Checklist

| Acceptance item | Evidence | Status |
| --- | --- | --- |
| User Research | 12 profiles; six representative sessions; 12 detailed sheets in Appendix A; evidence figures; eight work models | Complete |
| User Analysis | 14 representative notes; 72 raw notes in Appendix A; 13 clusters; vote visualization; weighted prioritization | Complete |
| Project Proposal | Six alternatives; detailed Guided Concierge; complete state and recovery matrix | Complete |
| Use Case Document | Two UML diagrams; 12 detailed use cases; 12 unique visuals; state reference | Complete |
| Weekly Report | Three weeks; RUP + Scrum; expanded retrospective; balanced contribution summary | Complete |

# 11. Submission Status

| Artifact | Owner | Submission state |
| --- | --- | --- |
| Group10-PA2-UserResearch.docx | Bach + Bao + Le | Ready after DOCX QA |
| Group10-PA2-UserAnalysis.docx | Nhut + Le | Ready after DOCX QA |
| Group10-PA2-ProjectProposal.docx | Bach + Bao | Ready after DOCX QA |
| Group10-PA2-UseCaseDocument.docx | Bach + Bao + Nhut | Ready after DOCX QA |
| Group10-PA2-WeeklyReport.docx | Le Minh | Ready after DOCX QA |

# 12. Continuity with PA1

The same FIFA.com and Chess.com product pair continues.

The same four members and responsibilities continue.

PA1 drawbacks become PA2 tough problems.

PA1 evidence rules become the PA2 research protocol.

The PA1 lesson about screenshots showing the wrong state becomes the PA2 evidence-validation gate.

# 13. RUP + Scrum Process Flow

Figure WR-FLOW-01. RUP phases aligned to Week 1, Week 2, Week 3, and final QA, with Scrum cadence inside each week and a feedback loop to the owning phase.

# 14. Cross-report Lessons Applied

| Practical difficulty | How the group handled it | Lesson learned | Impact on the final version |
| --- | --- | --- | --- |
| The first evidence crop showed a page footer instead of a ticket action. | The team reopened the full capture, selected the visible action region, and narrowed the caption to what the pixels prove. | Caption wording must be validated against the exact crop, not the source filename. | User Research now distinguishes later actions, pre-handoff state, and an unverified redirect. |
| Wide prioritization data created continuation pages with little content. | The team split FIFA and Chess candidates and combined criterion scores into a readable field. | Pagination is part of information architecture, especially for comparison tables. | The priority section is shorter and each product can be reviewed independently. |
| Early mockups used repeated boxes and generic labels. | The team added real tournament, match, party, status, timestamp, domain, board, move, lesson, and puzzle data. | A prototype must expose the decision and interaction, not merely name a component. | Guided Concierge and all 12 use-case visuals now demonstrate product-specific UI states. |
| Static contents drifted after sections moved and pages changed. | The team repaginated in Word and rebuilt each contents list from actual Heading 1-3 paragraphs. | Navigation must be verified after the final layout pass. | All five DOCX files have refreshed section order and page references. |
| A compact appendix still needed to retain all synthetic note fields at 14 pt. | The team moved note sheets to a landscape appendix with compact padding and one sheet per page. | Density should be solved with page geometry and grouping before reducing type size. | All 12 note sheets remain complete without two-page spillovers. |