GROUP 10 · CSC13112 · UI/UX DESIGN · PA3

Group10-PA3 Weekly Report

Requirement 4 · Task tracking, artifact state, verification state, and submission gates

| Field | Value |
| --- | --- |
| Group | Group 10 |
| Project | FIFA.com ticket confidence + Chess.com beginner review |
| Evidence mode | AI-Agent Formative Testing · R1-R5 independent reviewer records |
| Submission artifact | Group10-PA3-WeeklyReport.docx / .pdf |
| Date prepared | 18 August 2026 |

Current artifact state Local integration is complete for the editable report/deck set, the AI-Agent Formative Testing evidence, the improved prototype visuals, and the QA package structure. External demo URLs and verified PA3 peer-review evidence remain explicit gates.

# 1. Team and assigned responsibility

| Member | Student ID | Assigned responsibility | Artifact state | Verification state |
| --- | --- | --- | --- | --- |
| Le Minh | 21127645 | Coordination, integration, packaging | Integrated source set, audit, and final package | Verified by repository inventory and final QA |
| Nguyen Vu Bach | 21127224 | FIFA scenario and alternatives | FIFA Alt 1/2/3 descriptions, task evidence, revisions | Verified in prototype assets and R1-R5 records |
| Pham Nguyen Gia Bao | 20127119 | Chess scenario and alternatives | Chess Alt 1/2/3 descriptions, task evidence, revisions | Verified in prototype assets and R1-R5 records |
| Trang Minh Nhut | 22127318 | HCI evidence and visual review | Testing-plan traceability, issue synthesis, native deck review | Verified in testing-plan.md, deck source, and rendered QA |

# 2. Workstream status

| Workstream | Current status | Evidence |
| --- | --- | --- |
| Requirement 1 · Paper prototypes | Locally complete; YouTube demonstrations externally blocked | Six approved PNGs, editable PPTX, PaperPrototype report |
| Requirement 2 · Formative Testing | Completed AI-Agent evidence | testing-plan.md, formative-testing-results.md, R1-R5, FormativeTesting report, slides 19-42 |
| Improved prototypes | Completed locally; improved demo externally blocked | Improved native PPTX + two rendered images + F-IMP/C-IMP trace |
| Requirement 3 · Peer Review | External blocker | No verified PA3 lecture/class commenter record located |
| Requirement 4 · Weekly Report | Completed as current task-tracking report | This report and final audit |

# 3. Evidence completed in this integration pass

Audited the official brief PDF, plan, consolidated results, R1-R5 independent records, editable PPTX, scripts, and existing reports.

Recomputed the 285 task outcomes: 190 Independent Success, 56 Success With Hesitation, 39 Failure.

Repaired consolidated-results quotation/dash encoding and preserved independent source records.

Repaired native deck R2 language and selection slides without changing the approved six-prototype design space.

Created editable FIFA and Chess Iteration 2 wireframes with evidence-linked change IDs.

Rebuilt Paper Prototype, Formative Testing, Weekly Report, and Peer Review capture documents from the authoritative evidence set.

# 4. Weekly task tracking

| Task group | Assigned owner(s) | Completed artifact / current state | Check |
| --- | --- | --- | --- |
| Requirement 1 structure | Nguyen Vu Bach + Pham Nguyen Gia Bao | Two scenarios, six alternatives, storyboards, motivations, strengths/weaknesses, image map | Local PASS |
| Requirement 1 demo evidence | Le Minh + all members | Six URL slots audited; no verified YouTube URLs found | External blocker |
| Requirement 2 plan | Trang Minh Nhut + Le Minh | Objectives, reviewer profiles, methods, tasks, criteria, schema, order control | PASS |
| Requirement 2 evidence | Le Minh + all members | R1-R5 parsed and cross-checked; 285 outcomes | PASS |
| Selection and improvements | All members | FIFA Alt 1 / Chess Alt 1 selected; F-IMP/C-IMP revisions traced | PASS |
| Native deck | Le Minh + Trang Minh Nhut | 42-slide editable PPTX rebuilt/rendered/tested | PASS after QA |
| Peer review capture | All members | Structure present; actual commenter evidence absent | External blocker |
| Final packaging | Le Minh | Submission-final layout and rubric matrix prepared | Pending final external gates |

# 5. Requirement 1 status

The six approved alternatives and required design explanations are locally documented. The final package must still add genuine YouTube links for the six original prototypes. No URL is invented in this report.

# 6. Requirement 2 status

The AI-Agent Formative Testing plan and completed results are locally complete. Five independent AI reviewers evaluated six alternatives across 285 coded task outcomes. The selection and improved-prototype evidence are present. The improved-prototype YouTube link remains an external upload/link gate.

# 7. Requirement 3 status

No verified PA3 lecturer/class peer-review evidence was located. The capture document contains the required columns and must be populated with actual commenter name, role/group where known, feedback/question, group response, change made, and affected requirement before Requirement 3 can be claimed complete. No meetings, attendance, or feedback are fabricated.

# 8. Requirement 4 status

This report tracks responsibility, current artifact state, evidence verification, external blockers, and package readiness. It does not invent a meeting history or attendance record.

# 9. Deliverable matrix

| Deliverable | Editable source | PDF | Local status |
| --- | --- | --- | --- |
| Paper Prototype | Group10-PA3-PaperProtype.docx + PPTX | Group10-PA3-PaperProtype.pdf | Ready locally; six demo URLs blocked |
| Formative Testing | Group10-PA3-FormativeTesting.docx + PPTX | Group10-PA3-FormativeTesting.pdf | Ready locally; improved demo URL blocked |
| Peer Review | Group10-PA3-PeerReview.docx | Capture PDF kept outside final-ready ZIP | External evidence blocked |
| Weekly Report | Group10-PA3-WeeklyReport.docx | Group10-PA3-WeeklyReport.pdf | Ready locally |

# 10. QA and verification

Authoritative source and official brief cross-checked.

R1-R5 totals independently recomputed and matched the consolidated totals.

Mojibake scan performed on the repaired consolidated results and final sources.

Native PPTX source rebuilt with artifact-tool; slides rendered for visual inspection and structural test.

DOCX reports rendered to PDF/PNG and reviewed for overflow, placeholders, and readability.

Final ZIP integrity and filename checks run after all local artifacts are present.

# 11. External gates

| Gate | Evidence needed | Current status |
| --- | --- | --- |
| Six original demos | Genuine YouTube URL for each approved prototype | BLOCKED EXTERNALLY |
| Improved demo | Genuine YouTube URL for FIFA/Chess Iteration 2 | BLOCKED EXTERNALLY |
| Peer review | Actual PA3 lecturer/class commenter feedback and group response | BLOCKED EXTERNALLY |

# 12. Handoff

Before submission, add only verified external evidence: the demo URLs and peer-review capture. Then rerun the rubric matrix, PDF text/visual checks, deck render/test, and ZIP integrity check. The local package should not be described as full-score ready while those external gates remain open.